COMP 3111: Software Engineering

Minutes of the 3rd Project Scrum Meeting

Pepsi

**Date:** April 6, 2018

**Time:** 6:00 p.m.

**Place:** LC 13

**Attending:** Chan Pok Wah, Jung Won Young, Cheng Log G

**Absent:** N/A

**Recorder:** Jung Won Young

1. Report on progress during the past week

Record the progress achieved during the past week (i.e., tasks worked on), by filling in the following table *for each team member*. Recording of no tasks worked on/zero total hours is also required.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Chan Pok Wah | Developed a framework to export .csv file using JavaFX file chooser  Fix the bug in importing .csv file | 6.5 |
| Cheng Log G | Developed the framework that allows checking of multiple datasets and charts  Designed a framework for filtering numeric data | 7 |
| Jung Won Young | Finished implementation of UI of chart type selection page and axis selection page, and the event handler function of the buttons (without complicated functions. only direction to different pages) | 6 |

1. Discussion of impediments and resolution
   1. All of us could not find any bugs in importing .csv file anymore. Details will be covered during unit testing.
   2. Log G raised question about which comparison operators (e.g. less than, greater than) should be used for filtering numeric data. We decided to ask TA Peter about the implementation details.
   3. Won Young had questions about chart implementation details. For example, the speed of the animated line chart and the position of the combo boxes for line chart. We decided to ask TA Peter regarding the project implementation details.
2. Goals for the coming week

Record the tasks each team member commits to work on in the coming week, by filling in the following table.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Chan Pok Wah | Design a framework to load the entire datasets and charts as .pepsi file format using Serializable objects that he studied for the 1st meeting.  Start studying unit testing and debugging |
| Cheng Log G | Develop a framework for filtering text data  Fix bug in filtering numeric data if there is any  Start studying unit testing and debugging |
| Jung Won Young | Finish implementation of the page on which chart is displayed  Design implementation of line chart and bar chart  Implement restrictions on data(e.g. at least 2 numeric columns for line chart) for each type of chart on UI, and resulting error messages labels if necessary  Start studying unit testing and debugging |

1. Meeting adjournment and next meeting

The meeting was adjourned at 9:00 p.m. The next meeting will be held on April 13 at 6:00 p.m. in Learning Common area.