COMP 3111: Software Engineering

Minutes of the 4th Project Scrum Meeting

Pepsi

**Date:** April 13, 2018

**Time:** 6:00 p.m.

**Place:** LC area

**Attending:** Chan Pok Wah, Jung Won Young, Cheng Log G

**Absent:** N/A

**Recorder:** Cheng Log G

1. Report on progress during the past week

Record the progress achieved during the past week (i.e., tasks worked on), by filling in the following table *for each team member*. Recording of no tasks worked on/zero total hours is also required.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Chan Pok Wah | Design a framework to load the entire datasets and charts as .pepsi file format using Serializable objects that he studied for the 1st meeting.  Start studying unit testing and debugging | 10 |
| Cheng Log G | Develop a framework for filtering text data  Fix bug in filtering numeric data if there is any  Start studying unit testing and debugging | 9 |
| Jung Won Young | Finish implementation of the page on which chart is displayed  Design implementation of line chart and bar chart  Implement restrictions on data(e.g. at least 2 numeric columns for line chart) for each type of chart on UI, and resulting error messages labels if necessary  Start studying unit testing and debugging | 9 |

1. Discussion of impediments and resolution
   1. Won Young makes suggestions to the main selection page that newly imported .csv datasets should be auto selected by default. Log G will be responsible to implement this feature.
   2. Bill finished writing test cases for .csv file output. We decided to follow his standard for writing cases.
   3. Log G realize the color used for Javafx choice box object is both in white background and white text. After discussion, we decided to change the color selection of the choice box object specifically to grey.
2. Goals for the coming week

Record the tasks each team member commits to work on in the coming week, by filling in the following table.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Chan Pok Wah | Develop framework to load the entire datasets and charts as .pepsi file format using Serializable objects.  Main UI modification so that the button can connect to .csv selection screen.  Writing test cases for custom file extension. |
| Cheng Log G | Develop user interface for selecting method use for filtering numeric and text data  Improves selection in main selection page.  Start unit testing and debugging for numeric data filtering and text data filtering. |
| Jung Won Young | Implementation of line chart and bar chart display  Start unit testing and debugging for chart object and functions. |

1. Meeting adjournment and next meeting

The meeting was adjourned at 9:00 p.m. The next meeting will be held on April 20 at 6:00 p.m. in Learning Common area.