COMP 3111: Software Engineering

Minutes of the 5th Project Scrum Meeting

Pepsi

**Date:** April 20, 2018

**Time:** 6:00 p.m.

**Place:** LC area

**Attending:** Chan Pok Wah, Jung Won Young, Cheng Log G

**Absent:** N/A

**Recorder:** Cheng Log G

1. Report on progress during the past week

Record the progress achieved during the past week (i.e., tasks worked on), by filling in the following table *for each team member*. Recording of no tasks worked on/zero total hours is also required.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Chan Pok Wah | Develop framework to load the entire datasets and charts as .pepsi file format using Serializable objects.  Main UI modification so that the button can connect to .csv selection screen.  Writing test cases for custom file extension. | 12 |
| Cheng Log G | Develop user interface for selecting method use for filtering numeric and text data  Improves selection in main selection page.  Start unit testing and debugging for numeric data filtering and text data filtering. | 12 |
| Jung Won Young | Implementation of line chart and bar chart display  Start unit testing and debugging for chart object and functions. | 12 |

1. Discussion of impediments and resolution
   1. Log G has questions about test cases on DataTable object. After discussion, we decided the original test cases has no problem as the coverage is 100%.
   2. We decided this will be our last meeting if we finish our test cases in this week.
2. Goals for the coming week

Record the tasks each team member commits to work on in the coming week, by filling in the following table.

***\*\*\* FULL NAME required ordered alphabetically by last/family name. \*\*\****

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Chan Pok Wah | Finish testing for custom file extension.  Refactor program code. |
| Cheng Log G | Finish testing and debugging for numeric data filtering and text data filtering.  Refactor program code. |
| Jung Won Young | Finish testing and debugging for chart object and functions.  Refactor program code. |

1. Meeting adjournment and next meeting

The meeting was adjourned at 8:00 p.m. This shall be the last meeting before project submission.